Implementation Plan

RMC-Spark: Resilient Multi-Cluster Spark Analytics

for the paper “Resilient Data Science Programming for Fault-Tolerant Distributed Analytics in Multi-Cluster Spark Environments”

| Team ID | 26FSPDSCPMID4098 |
| --- | --- |
| Members | 26MML0054 · 26MML0006 · 26MML0047 · 26MML0015 (PoC) |
| Course | Programming for Data Science (MACSE502), SCOPE, VIT |
| Repository | rmc-spark/ (reference implementation already written; 56 automated tests passing) |
| Duration | 8 weeks (a 3-week compressed schedule is given in Section 8) |
| Version | October 2026 |

How to use this plan. The system is built in eight phases, P0 to P7. Each phase lists its goal, owner, tasks, the files that implement it, the commands to run and a 'done when' checklist. A reference implementation of every file already exists in rmc-spark/, so for each phase you can either study and run the existing module or rewrite it yourself following the specification in Section 5, then prove it with the same tests and checks. Do not move to the next phase until the 'done when' list of the current one is complete.

1. What We Are Building	3

2. Technology Stack	4

Hardware budget (16 GB laptop)	4

3. Environment Setup (Phase P0 details)	5

Repository layout and owners	5

4. Build Phases	6

P0 — Environment, repository and team setup	6

P1 — Testbed: two Spark clusters, storage and monitoring	6

P2 — Data and workloads	7

P3 — rds library: resilient, resumable stages	8

P4 — Resilience controller (C1–C5)	8

P5 — Fault injection (chaos harness)	9

P6 — Experiments	9

P7 — Analysis, figures, paper integration and deliverables	10

5. Module Specifications	11

Key configuration (configs/clusters.yaml)	11

6. Testing Strategy	13

7. Experiment Protocol	14

Expected results to check (hypotheses)	14

8. Timeline and Responsibilities (8 weeks)	15

Compressed 3-week schedule (if the deadline is near)	15

9. Risks and Troubleshooting	16

10. Definition of Done and Deliverables	17

Command cheat sheet	17

# 1. What We Are Building

RMC-Spark is a resilience layer above two (or more) unmodified Apache Spark clusters. A controller watches every cluster, scores its health, and when a cluster fails it moves stalled jobs to a healthy cluster. A small PySpark library, rds, makes every pipeline stage idempotent and commits it to shared object storage, so the moved job restores finished stages instead of recomputing them. Every decision is logged with its cause.

Figure 1. Target architecture (Fig. 6 of the paper).

| Component | Purpose | Implemented in |
| --- | --- | --- |
| Testbed | 2 Spark clusters (1 master + 2 workers each), MinIO, Prometheus, Grafana, controller | docker-compose.yml, docker/ |
| rds library (C2) | Resumable stages, commit markers, adaptive (Young/Daly) checkpointing, event log | rds/ |
| Controller C1 | Probes, EWMA anomaly detection, health score, HEALTHY/SUSPECT/FAILED state machine | controller/monitor.py, anomaly.py, health.py, statemachine.py |
| Controller C3 | spark-submit drivers in client mode; retry, migrate or keep decisions | controller/jobs.py, core.py |
| Controller C4 | Placement cost J = αL + β(1−H) + γT | controller/orchestrator.py |
| Controller C5 | Decision log, reliability score R, REST API, Prometheus metrics | controller/decisions.py, reliability.py, api.py, cli.py |
| Workloads | ETL, ML (GBT), iterative PageRank, streaming, 2 case studies | jobs/ |
| Fault injection | 9 faults via Docker API (kill, partition, tc delay, CPU throttle, disk fill, driver crash) | chaos/inject.py |
| Experiments & analysis | Matrix runner, metrics, statistics, 600-DPI figures and tables | experiments/, analysis/ |

# 2. Technology Stack

| Layer | Technology (version) | Why |
| --- | --- | --- |
| Containers | Docker Desktop 28 + Compose v2 (WSL2, 12 GB) | Several real clusters on one laptop; faults are real container operations |
| Compute | Apache Spark 3.5.3 standalone, official apache/spark image, Java 17 | Stable; PySpark included; Prometheus metrics servlet |
| Language | Python 3.10 in containers (3.10+ on host for tests) | Course focus: data science programming in PySpark |
| Storage | MinIO (S3-compatible) via Hadoop S3A 3.3.4 + AWS SDK 1.12.262 | Shared checkpoints readable by every cluster |
| Monitoring | Prometheus + Grafana (provisioned dashboard) | Operator view and screenshots/videos |
| Controller | FastAPI, uvicorn, requests, prometheus-client, PyYAML, docker SDK | API, probes, metrics, fault injection |
| Analysis | pandas, numpy, scipy (Mann-Whitney U), matplotlib (600 DPI) | Tables 11–15, Figures 21–24 |
| Testing | pytest (56 tests: unit + controller simulation) | Logic verified without Docker |
| Paper tooling | Anaconda Python (lxml, matplotlib), Node docx | Figure generation and manuscript build |

## Hardware budget (16 GB laptop)

| Container | Memory limit | Count | Total |
| --- | --- | --- | --- |
| Spark master | 768 MB | 2 | 1.5 GB |
| Spark worker (2 cores, 1280 MB to executors) | 1.75 GB | 4 | 7.0 GB |
| Controller (hosts the drivers) | 2.5 GB | 1 | 2.5 GB |
| MinIO / Prometheus / Grafana | 512 / 384 / 256 MB | 3 | 1.15 GB |
| Total |  |  | ≈ 12.2 GB → WSL2 memory = 12 GB |

# 3. Environment Setup (Phase P0 details)

- Install Docker Desktop, Git, VS Code (Python + Docker extensions), Anaconda (or Python 3.10+).

- Create C:\Users\<you>\.wslconfig:

[wsl2]

memory=12GB

processors=10

- Run wsl --shutdown, restart Docker Desktop, check docker info (Total Memory ≈ 12 GiB).

- Clone the repository and run the unit tests (no Docker needed): python -m pytest → 56 passed.

- First build downloads ≈ 1.5 GB (base image, Maven jars, Python packages); do it on a good connection.

- Open http://localhost:8080, :8090, :8000/docs, :9001 (MinIO, rmcadmin/rmcadmin123), :9090, :3000 after docker compose up -d.

## Repository layout and owners

| Path | Content | Owner |
| --- | --- | --- |
| docker-compose.yml, docker/ | Testbed definition, Spark config, Prometheus, Grafana | 26MML0006 |
| configs/clusters.yaml | Cluster registry + every controller threshold | 26MML0015 |
| rds/ | Resilient stage library | 26MML0006 |
| controller/monitor, anomaly, health, statemachine, reliability, decisions | C1, C5 | 26MML0054 |
| controller/jobs, core, orchestrator, api, cli, workloads | C3, C4, integration | 26MML0015 |
| jobs/, scripts/, datasets/ | Workloads, data generation, case studies | 26MML0006 / 26MML0047 |
| chaos/ | Fault injection | 26MML0006 |
| experiments/, analysis/ | Matrix runner, metrics, statistics, figures | 26MML0006 / 26MML0054 |
| tests/ | Unit and simulation tests | module owner |
| paper/ | Manuscript sources, figures, build scripts, guides | 26MML0047 + all |

# 4. Build Phases

Phases are sequential; within a phase, tasks of different owners can run in parallel. Each phase ends with a short demo to the team and a merged pull request.

| Phase | Title | When | Owner |
| --- | --- | --- | --- |
| P0 | Environment, repository and team setup | Week 1 (days 1–2) | 26MML0015 (PoC) + all |
| P1 | Testbed: two Spark clusters, storage and monitoring | Week 1 (days 3–5) | 26MML0006 |
| P2 | Data and workloads | Week 2 | 26MML0006 (W1, W3, W4), 26MML0047 (case studies) |
| P3 | rds library: resilient, resumable stages | Week 2–3 | 26MML0006 |
| P4 | Resilience controller (C1–C5) | Week 3–4 | 26MML0054 (C1, C5), 26MML0015 (C3, C4, core) |
| P5 | Fault injection (chaos harness) | Week 4 | 26MML0006 |
| P6 | Experiments | Week 5–6 | 26MML0006 (run), 26MML0054 (monitor data quality) |
| P7 | Analysis, figures, paper integration and deliverables | Week 7–8 | 26MML0054 (analysis), 26MML0047 (paper), 26MML0015 (integration, videos) |

## P0 — Environment, repository and team setup

| When | Week 1 (days 1–2) |
| --- | --- |
| Owner | 26MML0015 (PoC) + all |
| Goal | Every member can run the tests and has the repository; GitHub is the single source of truth. |
| Files | README.md, pytest.ini, .gitignore, tests/ |

### Tasks

- Install Docker Desktop (WSL2 back-end), Git, VS Code, Python 3.10+ (Anaconda is fine).

- Create C:\Users\<you>\.wslconfig with memory=12GB and processors=10, then wsl --shutdown and restart Docker Desktop.

- PoC creates a private GitHub repository rmc-spark, pushes the rmc-spark/ folder, adds the three members as collaborators.

- Everyone clones, creates a branch per task (feat/<area>-<short-name>), and runs python -m pytest (56 tests must pass).

- Agree on conventions: Black-compatible formatting, one PR per task, PoC reviews and merges, no direct pushes to main.

### Commands

git clone <repo-url>

cd rmc-spark

python -m pip install pytest requests

python -m pytest

### Done when

- ☐ All four members see 56 passed.

- ☐ docker info shows ≥ 12 GB memory.

- ☐ Branch protection on main enabled.

## P1 — Testbed: two Spark clusters, storage and monitoring

| When | Week 1 (days 3–5) |
| --- | --- |
| Owner | 26MML0006 |
| Goal | Two independent Spark 3.5.3 standalone clusters (A, B), MinIO, Prometheus, Grafana and the controller container start with one command. |
| Files | docker/Dockerfile, docker/spark-defaults.conf, docker/metrics.properties, docker/prometheus.yml, docker/grafana/*, docker-compose.yml |

### Tasks

- Build the image from docker/Dockerfile (Spark 3.5.3 + hadoop-aws 3.3.4 + AWS SDK 1.12.262 + iproute2/procps + Python libs).

- Start the stack with docker-compose.yml; check that rmc-minio-init creates the buckets data, checkpoints, results and exits 0.

- Verify both Spark UIs show 2 ALIVE workers / 4 cores; verify Prometheus targets are UP and the Grafana dashboard loads.

- Run a smoke Spark job from the controller against each master (SparkPi or jobs/datagen.py with small sizes) to prove driver↔executor connectivity in client mode.

- Record the resource usage (docker stats) and adjust mem_limit / worker --memory if containers are OOM-killed (exit 137).

### Commands

docker compose build

docker compose up -d

docker compose ps

docker compose exec controller python -m controller.cli status

### Done when

- ☐ http://localhost:8080 and :8090 show 2 workers each.

- ☐ http://localhost:8000/metrics shows rmc_cluster_health{cluster="A"} 1.0.

- ☐ A Spark job submitted from the controller to master A and to master B finishes.

- ☐ Screenshots saved for Section XIII (Fig. 19).

## P2 — Data and workloads

| When | Week 2 |
| --- | --- |
| Owner | 26MML0006 (W1, W3, W4), 26MML0047 (case studies) |
| Goal | All workloads run cleanly on one cluster and their clean runtimes are known. |
| Files | jobs/datagen.py, jobs/common.py, jobs/etl_taxi.py, jobs/ml_pipeline.py, jobs/iterative_rank.py, jobs/streaming_rate.py, jobs/ingest_local.py, scripts/download_data.py, controller/workloads.py |

### Tasks

- Generate the synthetic data with jobs/datagen.py (4 M taxi trips, 2 M-edge skewed graph) into s3a://data/.

- Run each workload once without faults: etl_taxi, ml_taxi, iterative_rank, streaming (submit through the controller CLI with --mode none --policy never).

- Measure clean runtimes (3 runs each); if a workload takes < 60 s or > 6 min, adjust its size (--taxi-rows, --iterations, --sample, --target-batches).

- Case studies: python scripts/download_data.py --case-studies, ingest with jobs/ingest_local.py, run case_fraud and case_maintenance, record AUC.

- Optional: download one NYC TLC month and run etl_taxi --source tlc to show the pipeline works on real data.

### Commands

docker compose exec controller spark-submit --master spark://spark-master-a:7077 --conf spark.driver.host=controller --total-executor-cores 4 --executor-memory 576m jobs/datagen.py

docker compose exec controller python -m controller.cli submit etl_taxi --mode none --policy never

### Done when

- ☐ Each workload SUCCEEDED 3× with stable runtimes (spread < 15 %).

- ☐ A table of clean runtimes exists (needed for fault_at_s in P6).

- ☐ Case-study AUC values recorded.

## P3 — rds library: resilient, resumable stages

| When | Week 2–3 |
| --- | --- |
| Owner | 26MML0006 |
| Goal | Stages are idempotent, commit atomically to MinIO, checkpoint according to the policy, and a re-run with the same job id resumes. |
| Files | rds/policy.py, rds/stage.py, rds/events.py, rds/cli.py, tests/test_policy.py |

### Tasks

- Read and understand rds/policy.py (never / always / adaptive Young-Daly) and run tests/test_policy.py.

- Understand rds/stage.py: restore-if-committed → compute → persist+count → policy → write data → write _RDS_COMMIT marker.

- Manual resume test: start etl_taxi with --policy always, kill the driver after the second stage (python -m chaos.inject driver_crash via API or docker compose restart controller), resubmit with the same --job-id → events must show stage_restored.

- Check the event log results/events/<job_id>.jsonl contains stage_completed with compute_s, write_s, reason, tau_s.

- Verify linear-chain skipping on iterative_rank (later iteration committed → earlier ones stage_skipped).

### Commands

python -m pytest tests/test_policy.py -q

docker compose exec controller python -m controller.cli submit iterative_rank --mode smart --policy adaptive

### Done when

- ☐ Resumed run shows restored stages and produces the same output as an uninterrupted run.

- ☐ Checkpoint decisions in the event log match τ* from the formula.

## P4 — Resilience controller (C1–C5)

| When | Week 3–4 |
| --- | --- |
| Owner | 26MML0054 (C1, C5), 26MML0015 (C3, C4, core) |
| Goal | The controller detects a failed cluster, explains why, and moves stalled jobs to a healthy cluster where they resume. |
| Files | controller/*.py, configs/clusters.yaml, tests/test_detection.py, tests/test_reliability_and_jobs.py, tests/test_controller_sim.py |

### Tasks

- C1 – monitor.py, anomaly.py, health.py, statemachine.py: confirm health 1.0 when idle; stop master A and watch H drop to 0.30 and state go SUSPECT → FAILED (3 polls).

- C3 – jobs.py: spark-submit in client mode, process-group kill, retry vs failover rules (on_attempt_exit, while_running).

- C4 – orchestrator.py: placement cost J; test with one cluster busy and one idle.

- C5 – decisions.py, reliability.py: decision log entries and reliability score in GET /clusters.

- core.py + api.py + cli.py: control loop every 2 s, REST API, Prometheus metrics; Grafana panels move during a fault.

- Live failover demo: submit etl_taxi --mode smart, inject cluster_outage on A after ~40 s, verify job ends SUCCEEDED on A>B with restored stages.

### Commands

docker compose exec controller python -m controller.cli submit etl_taxi --mode smart --policy adaptive

docker compose exec controller python -m controller.cli chaos cluster_outage --cluster A

docker compose exec controller python -m controller.cli decisions --limit 20

docker compose exec controller python -m controller.cli restore

### Done when

- ☐ Decision log shows transition A→FAILED with causes, a failover A→B with all J_k, and job_end SUCCEEDED.

- ☐ Master-only kill produces a keep decision (job not migrated).

- ☐ Recorded as execution video #3.

## P5 — Fault injection (chaos harness)

| When | Week 4 |
| --- | --- |
| Owner | 26MML0006 |
| Goal | All nine faults can be injected and fully restored, repeatably. |
| Files | chaos/inject.py, controller/api.py (/chaos endpoints) |

### Tasks

- Test each fault manually on an idle cluster and observe the effect: executor_kill, worker_kill, master_kill, cluster_outage, network_partition, network_delay, straggler, disk_full, driver_crash.

- Check transient faults auto-restore after --duration (60 s) and that restore brings both clusters back to 2 ALIVE workers.

- Check tc works (needs cap_add: NET_ADMIN) and that network reconnect restores the hostname alias.

- Note the observed controller reaction per fault (state reached, time) — this becomes text for Section XV.

### Commands

docker compose exec controller python -m chaos.inject network_delay --cluster A --duration 60

docker compose exec controller python -m chaos.inject restore

### Done when

- ☐ A fault/observation table for all 9 faults.

- ☐ After every restore, controller.cli status shows both clusters HEALTHY within 30 s.

## P6 — Experiments

| When | Week 5–6 |
| --- | --- |
| Owner | 26MML0006 (run), 26MML0054 (monitor data quality) |
| Goal | Raw, reproducible measurements for all configurations, workloads and faults. |
| Files | experiments/run_matrix.py, experiments/configs/smoke.yaml, experiments/configs/full.yaml, results/raw/ |

### Tasks

- Smoke test: experiments/configs/smoke.yaml (B1 vs P, etl_taxi, none + cluster_outage). Expected: B1 FAILED at deadline, P SUCCEEDED on A>B.

- Calibrate full.yaml: fault_at_s ≈ 40 % of each clean runtime, expected_runtime_s = measured clean runtime, deadlines ≈ 4× clean runtime.

- Dry run to see the size and time estimate; reduce repetitions or faults if time is short (minimum: 3 reps of none, cluster_outage, master_kill, executor_kill, network_delay).

- Run the full matrix in the background; check runs.csv every few hours for RUNNER_ERROR rows and fix causes.

- Run the two case studies with a cluster outage (manual or a small yaml).

- Freeze the results: copy results/raw/full/ (without logs) to the repository.

### Commands

docker compose exec controller python -m experiments.run_matrix experiments/configs/smoke.yaml

docker compose exec controller python -m experiments.run_matrix experiments/configs/full.yaml --dry-run

docker compose exec -d controller python -m experiments.run_matrix experiments/configs/full.yaml

### Done when

- ☐ Smoke result as expected.

- ☐ runs.csv contains all planned runs with no RUNNER_ERROR (or documented re-runs).

- ☐ experiment.json saved with exact configuration.

## P7 — Analysis, figures, paper integration and deliverables

| When | Week 7–8 |
| --- | --- |
| Owner | 26MML0054 (analysis), 26MML0047 (paper), 26MML0015 (integration, videos) |
| Goal | Results turned into Tables 11–15 and Figures 21–24/28; manuscript completed; deliverables submitted. |
| Files | analysis/*.py, paper/content/*.txt, paper/build_paper.py, paper/make_figures.py |

### Tasks

- Run analysis.report → Table 11/12 CSV+MD, Fig 21–24 (600 DPI), runs_enriched.csv.

- Decide each hypothesis H1–H5 (p-value, Cliff's δ); write Section XV–XVII, XIX text; fill all yellow [[...]] in paper/content/*.txt.

- Copy Fig 21–24 into paper/Diagrams/ with the same names; draw Fig 28 (benefit sensitivity); rebuild the manuscript.

- Record the five execution videos (README §11); push code, configs, dataset scripts and raw results to GitHub; add the link to Data Availability.

- Similarity check (≤ 10 %), final proof-read, Word Ctrl+A, F9 to refresh page numbers, submit.

### Commands

docker compose exec controller python -m analysis.report results/raw/full --out results/report

python paper/make_figures.py

python paper/build_paper.py

### Done when

- ☐ No [[ left in the manuscript.

- ☐ All deliverables of the guidelines uploaded (manuscript, diagrams, code link, datasets, videos).

Figure 2. Behaviour to demonstrate at the end of P4 (failover workflow).

# 5. Module Specifications

Use this section if you rebuild a module yourself. Keep the public interface identical so the tests and the other modules keep working.

| Module | Responsibility | Key interface | Tests |
| --- | --- | --- | --- |
| rds/policy.py | Checkpoint decision | young_interval(C,M), daly_interval(C,M), AdaptivePolicy(mtbf).decide(work, cost) -> Decision(checkpoint, reason, interval_s), make_policy(name, mtbf) | test_policy.py |
| rds/stage.py | Resumable stages | ResilientPipeline(spark, ctx, linear=False); decorator @pipe.stage(name, kind='dataframe'¦'model', loader=None); pipe.finish(); marker <root>/<job>/<stage>/_RDS_COMMIT | manual resume test (P3) |
| rds/cli.py | Job arguments | base_parser() adds --job-id --attempt --cluster --policy --mtbf --checkpoint-root --data-root --results-root --events-dir | — |
| controller/anomaly.py | EWMA z-score | EwmaZScore(alpha, warmup).update(x, z_gate) -> z; ramp(x, low, high) | test_detection.py |
| controller/health.py | Health score | HealthModel(weights, expected_workers, ...).assess(Observation) -> HealthReport(health, anomalies, contributions, critical) | test_detection.py |
| controller/statemachine.py | Failure detectors | HealthStateMachine(cluster, suspect, failed, n_fail, n_rec).update(ts, H, causes); TimeoutDetector(cluster, timeout).update(ts, reachable) → Transition | test_detection.py |
| controller/orchestrator.py | Placement | place(views, alpha, beta, gamma, exclude) -> Placement(cluster, scores, reason) | test_detection.py |
| controller/reliability.py | Reliability | ClusterReliability.observe(ts, failed, health), .record_job(ok), .score(weights, mttr_ref); system_mtbf(trackers) | test_reliability_and_jobs.py |
| controller/jobs.py | Driver processes | JobSpec, JobManager.start_attempt / kill_attempt / crash_driver / refresh_progress; pure rules on_attempt_exit(...), while_running(...) | test_reliability_and_jobs.py, test_controller_sim.py |
| controller/core.py | Control loop | Controller(cfg).submit(JobSpec), .tick(now), .run_forever(stop), .snapshot() | test_controller_sim.py |
| controller/api.py | REST + metrics | GET /clusters /jobs /decisions /metrics; POST /jobs /chaos /chaos/restore | manual (P4) |
| chaos/inject.py | Faults | FaultInjector(cfg).inject(fault, cluster, duration_s, controller, job_id), .restore_all() | manual (P5) |
| experiments/run_matrix.py | Matrix runner | reads YAML → writes runs.csv, decisions.jsonl, cluster_timeseries.csv, events/, logs/ | smoke run (P6) |
| analysis/report.py | Results | python -m analysis.report <raw_dir> --out <dir> → Tables 11/12, Figs 21–24 | test_analysis.py + real data |

## Key configuration (configs/clusters.yaml)

| Key | Value | Meaning |
| --- | --- | --- |
| poll_interval_s / probe_timeout_s | 2.0 / 1.5 | Control-loop period; master probe timeout |
| health_weights | unreachable 0.45, workers_lost 0.25, latency 0.10, stall 0.15, executor_loss 0.05 | Weights of H (sum normalised to 1) |
| latency_ewma_alpha, z_low, z_high | 0.2, 3, 8 | Latency anomaly ramp |
| stall_limit_s | 120 | No completed task for 120 s → stall anomaly 1 |
| suspect / failed threshold | 0.95 / 0.50 | SUSPECT below 0.95; FAILED after 3 polls below 0.50 |
| recovered_consecutive | 5 | Polls ≥ 0.95 before HEALTHY again |
| migrate_stall_s | 10 | Stall needed before a job leaves a FAILED cluster |
| naive_timeout_s | 30 | Baseline B3 timeout |
| placement α, β, γ | 0.4, 0.5, 0.1 | Load, health, transfer weights |
| mtbf_prior_s / weight | 900 / 1 | Prior of the online MTBF estimate |
| spark_submit | driver 512m; executor 576m, 1 core; 4 cores/job | Per-job resources |

# 6. Testing Strategy

| Level | What | How | When |
| --- | --- | --- | --- |
| Unit | Formulas, health model, state machine, placement, reliability, recovery rules, metrics, statistics | python -m pytest (56 tests, < 5 s, no Docker) | Every commit / PR |
| Simulation | Whole controller with fake clock, probes and drivers: outage, timeout baseline, keep decision, explanations | tests/test_controller_sim.py | Every PR touching controller/ |
| Integration | Real Spark + MinIO: job runs, resumes, fails over | P3 resume test, P4 live demo, smoke.yaml | End of P3, P4, start of P6 |
| Fault validation | Each of 9 faults has the expected effect and is restored | P5 checklist | End of P5 |
| Experiment sanity | No RUNNER_ERROR, clean runs stable, deadlines not hit by healthy runs | Inspect runs.csv, decisions.jsonl | Daily during P6 |

Rule: a pull request is merged only if python -m pytest passes and, for changes in controller/ or rds/, the smoke experiment still gives B1 FAILED / P SUCCEEDED.

# 7. Experiment Protocol

Figure 3. Experimental testbed (Fig. 19 of the paper).

| Item | Setting |
| --- | --- |
| Systems | B1 vanilla (none/never) · B2 fixed checkpoint (none/always) · B3 naive HA (naive/never) · A1 ablation (smart/always + speculation) · P RMC-Spark (smart/adaptive + speculation) |
| Workloads | etl_taxi · ml_taxi · iterative_rank · streaming (+ case_fraud, case_maintenance) |
| Faults | none · executor_kill · worker_kill · master_kill · cluster_outage · network_partition · network_delay · straggler (transient faults reverted after 60 s) |
| Repetitions | 3 per cell, shuffled within each repetition (seed 2026) → 480 runs |
| Fault time | ≈ 40 % of the clean runtime of the workload, on the job's current cluster; every run starts on cluster A |
| Between runs | restore_all → wait until both clusters HEALTHY → 10 s cool-down |
| Outputs | results/raw/full/: runs.csv, decisions.jsonl, cluster_timeseries.csv, events/*.jsonl, logs/, experiment.json |
| Metrics | success rate, duration, delay, downtime, availability, detection & failover latency, recomputed work, checkpoint cost, overhead, utilisation, streaming recovery |
| Statistics | Mann-Whitney U (two-sided), Cliff's δ, 95 % bootstrap CI (5000 resamples) |

## Expected results to check (hypotheses)

| # | Expectation | If not observed |
| --- | --- | --- |
| H1 | P completes more jobs than B1/B2 under cluster outage and partition | Check failover in decisions.jsonl; check deadline long enough |
| H2 | P recovers faster than B3 | Check stall rule (10 s) and detection (3 polls) timings |
| H3 | Master-only kill: P keeps the job, B3 restarts it | Check driver progress probing (ui port, REST) |
| H4 | Less recomputed work for P/A1 on iterative_rank | Check committed stages and linear skipping |
| H5 | P overhead < A1 and B2 in clean runs | Report honestly; discuss checkpoint cost vs τ* |

# 8. Timeline and Responsibilities (8 weeks)

| Week | 26MML0015 (PoC) | 26MML0054 | 26MML0006 | 26MML0047 |
| --- | --- | --- | --- | --- |
| 1 | P0 repo, conventions, review | P0 setup; study C1 code | P0 + P1 testbed | P0; literature check, datasets README |
| 2 | Study core/jobs; API demo | C1 tests + Grafana panels | P2 workloads, clean runtimes | P2 case-study downloads + runs |
| 3 | P4 C3/C4 live failover | P4 C1/C5 validation | P3 rds resume tests | Security controls (optional spark.authenticate) |
| 4 | P4 integration, video #3 | Reliability score check | P5 fault validation | Section XII/XVIII drafting |
| 5 | Monitor matrix | Data-quality checks on runs.csv | P6 smoke + calibrate + start full | Case studies with outage |
| 6 | Fix runner issues, re-runs | Start analysis on partial data | P6 full matrix completion | Section XVII drafting |
| 7 | Videos, GitHub release | P7 analysis, Tables 11–12, Figs 21–24 | Appendix configs | Fill results text, Fig 28 |
| 8 | Final integration, submission | Results text Sections XV, XIX | Section XIII/XVI final | Similarity check, references, proof-read |

## Compressed 3-week schedule (if the deadline is near)

| Week | Must finish |
| --- | --- |
| 1 | P0 + P1 + P2 (all workloads clean) + P3 resume test |
| 2 | P4 live failover + P5 quick fault check + P6 reduced matrix: 5 systems × 2 workloads (etl_taxi, iterative_rank) × 4 faults (none, cluster_outage, master_kill, network_delay) × 3 reps = 120 runs (≈ 10–12 h) |
| 3 | P7: analysis, fill manuscript, videos, GitHub, submission |

# 9. Risks and Troubleshooting

| Risk / symptom | Impact | Mitigation |
| --- | --- | --- |
| Containers exit 137 (out of memory) | Runs fail | 12 GB WSL; lower worker --memory/mem_limit; close other apps |
| dockerDesktopLinuxEngine connect error | Nothing runs | Start Docker Desktop; wait for 'Engine running' |
| ClassNotFoundException S3AFileSystem | No storage | docker compose build --no-cache (jars missing) |
| Driver UI port in use (4040–4049) | Submit fails | Do not use the API while the matrix runs; docker compose restart controller |
| Workers not re-registering after restore | Next run unhealthy | Runner waits for HEALTHY; else restart worker containers |
| Streaming job ends immediately | Wrong result | Use a new job id or delete its checkpoint in MinIO |
| Matrix takes too long | Late results | Use the compressed matrix (Section 8); run overnight with -d |
| Laptop sleeps during runs | Broken runs | Disable sleep; keep charger connected |
| Noisy timings on shared host | Weak statistics | Close other apps; shuffle order (already); report medians |
| Results do not support a hypothesis | Weaker paper | Report honestly and explain — negative results are acceptable |

# 10. Definition of Done and Deliverables

- ☐ All 56 unit/simulation tests pass on main.

- ☐ Live failover demo works and is recorded.

- ☐ All nine faults validated and restorable.

- ☐ Full (or compressed) matrix completed; raw data committed to GitHub.

- ☐ Tables 11–15 and Figures 21–24, 28 generated from data; manuscript has no [[ placeholders.

- ☐ Deliverables (guidelines): manuscript .docx, Diagrams folder, GitHub link, datasets folder/scripts, execution videos, data availability statement.

- ☐ Similarity ≤ 10 %; references unchanged or re-verified.

## Command cheat sheet

# unit tests (host)

python -m pytest

# testbed

docker compose build

docker compose up -d

docker compose ps

docker compose down        # add -v to wipe MinIO data

# data

docker compose exec controller spark-submit --master spark://spark-master-a:7077 --conf spark.driver.host=controller --total-executor-cores 4 --executor-memory 576m jobs/datagen.py

# controller

docker compose exec controller python -m controller.cli status

docker compose exec controller python -m controller.cli submit etl_taxi --mode smart --policy adaptive

docker compose exec controller python -m controller.cli chaos cluster_outage --cluster A

docker compose exec controller python -m controller.cli decisions --limit 20

docker compose exec controller python -m controller.cli restore

# experiments

docker compose exec controller python -m experiments.run_matrix experiments/configs/smoke.yaml

docker compose exec -d controller python -m experiments.run_matrix experiments/configs/full.yaml

# analysis + paper

docker compose exec controller python -m analysis.report results/raw/full --out results/report

python paper/make_figures.py

python paper/build_paper.py